HMRC · Integration Architecture

Boomi Managed File Transfer

Proof-of-Concept Connectivity & File-Transfer

Discovery & Readiness Question Set

Two proof-of-concept flows:

POC-1  Quadient (SaaS) → Toxus (SaaS)

POC-2  Cloud SaaS source → HMRC internal landing zone

OFFICIAL — Programme Working Document

v1.0 · 28 July 2026 · Boomi native MFT (Thru)

# Contents

# 1. Purpose & how to use this question set

This document is the discovery checklist to run before building either proof of concept. Its job is to surface every unknown that could stall or invalidate the POC — connectivity, protocol, authentication, security, data, and governance — and to force each open decision to a named owner before work starts, rather than being discovered mid-build.

Two flows are in scope and must be evaluated independently: POC-1 is SaaS-to-SaaS (Quadient → Toxus), most likely over the public internet; POC-2 crosses the trust boundary from a cloud SaaS source into the internal landing zone and is the materially harder of the two. The question set is grouped by theme; the per-endpoint appendix (§12) and the decisions register (§11) are the two pages to take into the kick-off.

How to read the markers Q = a question to ask the platform / network / security owner. ★ Decisions register (§11) = an open decision that needs a named owner before build — raised proactively, not deferred. The single biggest determinant of POC-2 feasibility and timeline is runtime placement + the inbound firewall change. Start those conversations first.

# 2. POC scope & success criteria

Pin these down first — an undefined pass condition is the most common reason a POC 'succeeds' but proves nothing usable.

- Q  What single sentence defines “POC passed” for each flow? (e.g. a synthetic file transfers end-to-end, integrity is verified by checksum, and an audit record is produced.)

- Q  Is the goal connectivity only, or must the POC also demonstrate pattern fit (config-over-construction), the security controls, and operational fit (logging, alerting, audit)?

- Q  Are the two flows assessed separately, or must POC-2 chain from POC-1? Confirm they are decoupled.

- Q  Which environment does each endpoint expose — non-production or production only? Confirm both POCs run in non-prod.

- Q  What is the time-box and hard exit date, and who owns the overall POC?

- Q  What evidence pack do stakeholders need to declare a pass (logs, checksums, audit record, screenshots)? Agree the format up front — the evidence is itself a deliverable.

# 3. Endpoints & protocols (ask per endpoint)

Repeat these for each of the four endpoints: Quadient, Toxus, the cloud SaaS source, and the internal landing zone.

- Q  What transfer protocol does the endpoint support — SFTP, FTPS, AS2, HTTPS/REST, S3/blob, or a Boomi native MFT client?

- Q  Does it act as a server (we connect to it) or a client (it connects to us)? i.e. who initiates the connection?

- Q  Is the model push or pull — do we poll a directory, receive a webhook, or get pushed to?

- Q  Is the endpoint (host/port/URL) a stable static value, or dynamically provisioned?

- Q  Is there a Boomi-native / MFT connector for it, or do we use the generic SFTP / HTTP connector?

## Platform-specific questions

- Q  Quadient — which product and edition (Inspire / Impress / Cloud)? What does it expose for outbound — an SFTP drop, an output-management dispatch, or an API? Does Quadient push, or must we pull?

- Q  Toxus — what is the documented ingress mechanism, and are there payload/format constraints on inbound files?

- Q  Cloud SaaS source (POC-2) — confirm which platform, its egress mechanism, and whether it can target a private endpoint or only a public one.

- Q  Internal landing zone — is it an SFTP server, a file share, an object store (S3/blob), or a directory? Who technically owns it?

# 4. Connectivity & network path

## POC-1 — SaaS → SaaS (Quadient → Toxus)

- Q  Does traffic traverse the public internet, or is a private interconnect available/required?

- Q  Does either platform enforce IP allow-listing? If so, we must supply our egress IPs and obtain theirs.

- Q  What are the static egress IPs of the Boomi runtime (Atom Cloud region vs local Atom), and are they guaranteed stable?

- Q  Any data-residency constraint that fixes the runtime region (e.g. UK)?

## POC-2 — Cloud SaaS → internal landing zone (the hard path)

★ Decision — runtime placement is the critical dependency To reach an internal landing zone you almost certainly need a local Atom/Molecule inside the network zone, OR a private circuit (VPN / ExpressRoute / Direct Connect / PrivateLink) from the Atom Cloud. Which one is decided here — and it drives feasibility, cost and timeline more than anything else in this document. Owner: Network / Platform Engineering — resolve before any build.

- Q  Where does the Boomi runtime execute for POC-2 — local Atom in-zone, or Atom Cloud over a private circuit?

- Q  Which of the five trust zones is the landing zone in, and what perimeter controls sit in front (firewall, reverse proxy, WAF, ICAP/AV)?

- Q  The flow is inbound to the zone — does the direction of connection initiation align with firewall policy? Inbound connections into the estate are typically restricted, so the internal side may need to pull, or a DMZ broker may be required.

- Q  Is there an existing DMZ / landing-zone edge (e.g. an SFTP perimeter) we should target instead of the internal host directly?

- Q  Firewall change: what are the source IPs, destination host/port and protocol — who owns the rule, and what is the lead time? (This is usually the critical-path item — start it now.)

- Q  DNS — can the runtime resolve the landing-zone host? Is split-horizon DNS in play?

- Q  Is there an egress proxy in the zone, and does it require authentication?

# 5. Authentication & credentials (ask per endpoint)

- Q  What auth method does the endpoint use — SSH key pair (SFTP), mTLS / client certificate, OAuth2 client-credentials, API key, AS2 certificates, or username/password?

- Q  Whose keys/certs are used, and what is the exchange process and lead time (public-key swap, CA-signed vs self-signed, expiry dates)?

- Q  For SFTP — do we have the server host-key fingerprint to pin, to prevent MITM?

- Q  Where are secrets stored for the POC — Boomi secure vault, or CyberArk PAM? PAM is a flagged platform gap (G-14); confirm it is available, or agree a documented temporary secret store with an exception.

- Q  Who owns each credential, and what is the rotation/revocation plan for the POC (including revocation at teardown)?

# 6. Security, data classification & compliance

★ Decision — synthetic data only, especially into the internal zone For a connectivity POC there is no reason to move real data. Insist on synthetic / anonymised files with no PII or taxpayer data — most critically for POC-2 into the internal zone. Get this stated and owned before a single file moves. Owner: Data Protection / Information Assurance.

- Q  What data is in the sample file? Confirm it is synthetic / anonymised.

- Q  What is the data classification (OFFICIAL / OFFICIAL-SENSITIVE), and is that classification permitted to traverse SaaS-to-SaaS over the public internet?

- Q  Encryption in transit — what TLS version floor and cipher policy is mandated at each hop?

- Q  Is file-level encryption (PGP/GPG) required on top of transport, and who holds the keys?

- Q  Encryption at rest — is it required at each hop and in the landing zone?

- Q  AV/malware scanning on ingress to the internal zone — via Windows MDE (~250 MB scan limit, flagged gap G-15) or an ICAP service? Is the sample file within the scan limit?

- Q  Are DLP controls enforced on the landing zone that could quarantine the file?

- Q  Is a DPIA, security assessment or formal risk acceptance required before any file (even synthetic) crosses into the internal zone, and who signs it?

# 7. File handling & integrity

- Q  What is the file format, size, encoding and naming convention?

- Q  How is completeness detected so a partial file is never processed — trailing sentinel (.done), rename-on-complete, or size-stable polling?

- Q  How is integrity verified — is a checksum/hash (SHA-256) captured at source and re-verified at target? Is a manifest provided?

- Q  How are duplicates and re-sends handled (idempotency)?

- Q  Is any character-set or line-ending transformation needed between the platforms?

- Q  For the POC — a single file, or a small batch to also prove polling/looping?

# 8. Boomi runtime & MFT capability

★ Decision — is the POC disposable, or must it demonstrate config-over-construction? If each transfer is hand-built as a bespoke process, the POC proves connectivity but nothing about the target design. Agree up front whether the POC must map each transfer to a configuration row on the single generic MFT engine — otherwise it validates the wrong thing. Owner: Integration Architecture.

- Q  Which Boomi runtime and version is used, and is native MFT (Thru-powered) the capability under test, or generic SFTP/HTTP connectors? Be explicit — test the thing you will actually build on.

- Q  Is native MFT licensed/entitled in the POC environment?

- Q  Does each transfer map to a config row on the generic engine, or is it a throwaway build? (see decision above)

- Q  Where is the Atom placed (cloud vs local), and does that match the network path in §4?

# 9. Observability, error handling & operations

- Q  Where do success/failure events surface — is Dynatrace wired in for the POC, per the estate standard?

- Q  Is failure alerting configured for the POC?

- Q  What is the retry/resubmission behaviour on transient failure?

- Q  Is a governance-grade audit trail produced (who/what/when for each transfer)? This is a required evidence artefact.

# 10. Governance, approvals & exit

- Q  Is change approval (CAB) required for the firewall/network change into the internal zone, and what is the lead time?

- Q  Who are the named approvers — security, network, data protection, and each platform owner?

- Q  Who signs off the POC as passed, against the criteria agreed in §2?

- Q  What is the teardown plan — revoke credentials, remove firewall rules, delete synthetic data — and who owns it?

# 11. Decisions register — owners required before build

Raise these proactively at kick-off. Each needs a named owner and a resolution date before the corresponding build task starts.

| Decision | Why it matters | Owner (to confirm) |
| --- | --- | --- |
| D1 · POC-2 runtime placement (local Atom vs private circuit) | Determines whether the internal zone is reachable at all; drives cost and timeline more than any other item. | Network / Platform |
| D2 · Synthetic data only into internal zone | Moving real/PII data in a connectivity POC is unnecessary risk and may block sign-off. | Data Protection |
| D3 · Direction of connection into the zone | Inbound to the estate is usually blocked — may force internal-pull or a DMZ broker. | Network Security |
| D4 · Disposable POC vs config-over-construction | If hand-built, the POC proves nothing about the target pattern. | Integration Architecture |
| D5 · Firewall change lead time | Typically the critical path; must start immediately. | Network |
| D6 · AV scan limit (G-15, ~250 MB) vs file size | Oversized files silently bypass or fail scanning at ingress. | Platform Security |
| D7 · PAM availability for POC secrets (G-14) | If PAM is unavailable, an exception + interim vault must be agreed. | Platform Security |
| D8 · Success criteria & evidence pack | Without a defined pass condition the POC cannot be signed off. | POC Owner |

# 12. Appendix — per-endpoint quick-reference grid

Capture one column per endpoint at kick-off. Blank cells are the discovery gaps to close.

| Attribute | Quadient (src) | Toxus (tgt) | Cloud SaaS (src) | Landing zone (tgt) |
| --- | --- | --- | --- | --- |
| Protocol (SFTP/AS2/HTTPS/…) |  |  |  |  |
| Server or client? |  |  |  |  |
| Push or pull? |  |  |  |  |
| Public or private path? |  |  |  |  |
| Auth method |  |  |  |  |
| Key/cert exchange owner |  |  |  |  |
| IP allow-list needed? |  |  |  |  |
| Secret store (vault/PAM) |  |  |  |  |
| Env (non-prod/prod) |  |  |  |  |
| Named owner |  |  |  |  |

Generated 28 July 2026 · Boomi native MFT (Thru) · OFFICIAL — Programme Working Document. Mirrors the published HTML page and is the artefact to circulate for the POC kick-off.