HMRC INTEGRATION ESTATE

Integration Modernisation — Strategic Architecture

Turning the five Modernisation Guidelines into a pattern-selection framework and target architecture

Companion to the Integration Pattern Catalogue (iPaaS)  ·  Working paper, v0.1  ·  July 2026

How to read this.  The catalogue’s Integration Modernisation Guidelines (API-First; requirements-driven patterns; preserve async where it adds value; modernise before recreating; adapters for legacy) are correct as principles. This paper does the next step: it turns each principle into concrete architecture and a repeatable pattern-selection framework, and it challenges the two places where the guidelines can be misread in practice — so the guidelines drive design decisions rather than being read and shelved.

# 1.  The five guidelines — operationalised, and challenged

For each guideline: the strategic intent, the architecture that delivers it, the challenge to watch for, and the answer.

| # | Guideline (as written) | Strategic architecture that delivers it | The challenge — and the answer |
| --- | --- | --- | --- |
| G1 | API-First: where systems can expose/consume APIs, use synchronous REST as the default pattern (simpler, less middleware, better governance, faster delivery). | Contract-first APIs (OpenAPI) published through a dedicated API gateway with a developer portal, versioning and quotas. Boomi sits behind the gateway for orchestration/transformation; direct API-to-API where no mediation is needed. The gateway + registry is what actually delivers the “visibility, governance, faster delivery” rationale. | Challenge: “API-First” and “synchronous by default” are not the same thing, and conflating them re-introduces the temporal coupling modernisation is meant to remove. Answer: read API-First as contract-first (every capability behind a governed interface — REST via OpenAPI OR events via AsyncAPI). Keep sync REST the default only for interactive request/response with a tight latency budget; hand off explicitly to G3 for the async cases. Also honour “reduced middleware” with a gate: don’t insert the iPaaS where no orchestration/transformation/mediation adds value. |
| G2 | Business Requirements Drive Patterns: choose patterns from business/technical requirements (availability, response time, reliability, consumer scalability, number of consumers, NFRs) — not legacy constraints. | A published pattern-selection framework (Section 2 + decision tree) that maps those exact six requirement dimensions to a canonical pattern. Requirements are captured once per interface and drive the choice deterministically, so the decision is reviewable and consistent across teams. | Challenge: “Number of consumers” keeps appearing as a lead selection criterion, but a single consumer can still need async (long-running, differing availability, guaranteed delivery). Answer: make coupling and delivery semantics the primary axis; treat consumer count as secondary. The framework encodes this so the mistake can’t be made by default. |
| G3 | Preserve Asynchronous Where It Adds Value: async/event remains valid for differing availability windows, long-running processing, guaranteed delivery, multiple consumers, loose coupling. Use modern messaging, not recreated WebMethods pub/sub. | A modern event backbone (log-based streaming: replay, partitioned ordering, at-least-once) with AsyncAPI contracts, idempotent consumers, DLQ and replay. Boomi Event Streams for integration-scoped eventing; a dedicated broker where many non-Boomi systems consume the fabric. | Challenge: “don’t recreate WebMethods pub/sub” is easy to say and easy to violate — teams reach for queue/JMS habits (broker-owned routing, non-idempotent consumers). Answer: adopt streaming semantics deliberately (consumers own idempotency and offset; ordering only within a partition key; replay is a first-class operation), not a like-for-like port of the old broker. |
| G4 | Modernise Interfaces Before Recreating Them: assess whether a legacy interface can become an API or event before migrating it; modernise the pattern, don’t just move it. | An Interface Modernisation Funnel (Section 4): every legacy interface passes a gate — API? → event? → otherwise adapter — inside a Strangler Fig migration that retires legacy incrementally behind stable strategic contracts. | Challenge: assessment can stall delivery (“analysis paralysis”), and a lift-and-shift then happens anyway under deadline pressure. Answer: time-box the assessment with a defined default — if it can’t be an API/event within the box, ship an adapter with a recorded sunset trigger. Migration never blocks; the debt is explicit. |
| G5 | Use Adapters to Integrate with Legacy: systems that can’t adopt strategic standards operate through OOTB or custom adapters that isolate legacy protocols, translate to strategic APIs/events, and are transitional where possible. | An Anti-Corruption Layer (ACL): the adapter owns protocol mediation and model translation so legacy shapes never leak into strategic contracts. In Boomi this is the thin HTTP boundary to WebMethods/ChRIS (generic HTTP client, not a native legacy connector) plus connector-based adapters. | Challenge: “transitional where possible” adapters routinely become permanent load-bearing infrastructure. Answer: every adapter carries an owner and a documented sunset trigger (the event/date that retires it); adapter debt is tracked on a register and reviewed, so “transitional” stays true. |

# 2.  Pattern-selection framework (operationalising G2)

Capture the requirements once, then apply the decision logic. The accompanying draw.io diagram renders this as a decision tree; the outputs are the canonical patterns K1–K8 from the strategic companion.

## 2.1  Decision logic (in order)

- Can the system expose/consume an API or event today? If not, wrap it in an Adapter / Anti-Corruption Layer (G5) and re-enter the flow through the adapter’s strategic interface.

- Does the initiator need a response? No → Event Publish (K1). If multiple consumers, loose coupling or guaranteed delivery apply (G3) → event backbone pub/sub (K1/K2).

- Response needed — is it available within an interactive budget (~≤2s) with the caller blocking? Yes → Sync API (K5, the API-First default). If it needs data from several back-ends → serve from a CQRS read model (K6), not live fan-out. No (long-running, seconds–24hrs) → Async Request–Reply (K3): 202 Accepted + status resource, webhook or poll.

- Cross-cutting overrides. A state change that must reliably emit an event → Reliable Publish via Outbox (K4). Bulk / scheduled / file movement → Batch (K7) or MFT (K8), both flagged bridge → sunset.

## 2.2  Requirement → pattern mapping (the six G2 dimensions)

| Requirement dimension | Signal | Pattern implication |
| --- | --- | --- |
| Availability requirements | Initiator and target have differing availability windows | Async / event for temporal decoupling (K1/K2/K3); never hard-couple a sync call to an intermittently available target |
| Response time | Tight, interactive (caller blocks) | Sync API (K5); if latency budget is at risk due to aggregation, use a read model (K6) |
| Response time | Tolerant / long-running (secs–24hrs) | Async Request–Reply (K3): 202 + status resource; webhook or poll |
| Reliability | Guaranteed delivery / no loss on failure | Event backbone + Outbox (K4) + DLQ + replay; idempotent consumers |
| Consumer scalability | Many or highly variable consumers | Pub/sub fan-out on the event backbone (K1/K2) |
| Number of consumers | Several consumers need the same information | Event backbone (G3). Note: a single consumer does NOT force sync — use semantics, not count |
| Non-functional (NFRs) | Security, audit, throughput, latency SLA, traceability | Gateway (auth/throttle/quota) + cross-cutting spine: correlation ID, tracing, DLQ, idempotency |

Guardrail.  If two dimensions point in different directions (e.g. tight response time but an intermittently available target), that conflict is the design decision to record — usually resolved by an async request–reply with a read model, not by forcing a fragile synchronous call.

# 3.  How the guidelines land on the target architecture

The guidelines map cleanly onto the tiered target estate. Each tier is owned by the technology best suited to it; Boomi is a first-class citizen of the middle tiers, not the whole stack.

| Guideline | Tier it drives | What lives there |
| --- | --- | --- |
| G1 API-First | Channel / Experience | Dedicated API gateway (APIM / Apigee / Kong / AWS API GW): OAuth2/mTLS, throttling, quotas, dev portal, versioning. Contract-first OpenAPI. |
| G1 / G2 | Integration / Orchestration | Boomi iPaaS: orchestration, transformation, enrichment, routing, protocol mediation. Inserted only where mediation adds value. |
| G3 Async | Event backbone | Modern broker (Event Streams integration-scoped, or Kafka/Solace/Event Hubs enterprise): durable pub/sub, replay, partitioned ordering. |
| G2 / G3 | Data / Read-model | CQRS read projections + DB-backed cache with TTL and event-driven invalidation — turns cross-back-end reads into a fast local query. |
| G4 / G5 | Legacy coexistence | WebMethods IS / ChRIS behind a thin HTTP boundary and Anti-Corruption adapters; strangler-fig sunset path. |
| All | Cross-cutting spine | Idempotency, Outbox, Saga/compensation, correlation + tracing, DLQ + replay, schema/contract governance, security & audit. |

# 4.  Interface Modernisation Funnel (G4) and the Adapter / ACL (G5)

## 4.1  The funnel — applied to every legacy interface

- Can it be a strategic API? If the system can expose/consume a contract-first REST API → modernise to K5 (or K3 if long-running). Preferred outcome under G1.

- If not an API, can it be an event? If the interaction fits G3 (loose coupling, guaranteed delivery, multiple consumers, differing availability) → modernise to K1/K2 on the event backbone.

- If neither, adapt it. Wrap the legacy interface in an Adapter / ACL (K-Adapter) that exposes a strategic API or event outward while speaking the legacy protocol inward. Record a sunset trigger.

Anti-lift-and-shift rule.  An interface is only re-created as-is on the new platform when the funnel has explicitly rejected both API and event modernisation and an adapter is not viable. That rejection is documented against the pattern — the default is to modernise, not to move.

## 4.2  Adapter / Anti-Corruption Layer — design rules

- Isolate legacy protocols from consumers: consumers see only strategic APIs/events, never SOAP/WebMethods/ChRIS specifics.

- Translate between legacy models and strategic contracts inside the adapter; legacy field shapes must not leak into canonical schemas.

- Keep the crossing thin: one sanctioned boundary (generic HTTP client to WebMethods IS), not a native legacy connector — protocol-level coupling only.

- Treat as transitional: every adapter has an owner, a sunset trigger, and a line on the adapter-debt register.

# 5.  Governance guardrails and next moves

- Publish the pattern-selection framework (2.1 + 2.2 + the decision tree) as the mandated route to choosing a pattern — so G2 is enforced, not aspirational.

- Add an “API-First, not sync-first” note to G1: default sync for interactive request/response; explicit hand-off to G3 for async triggers; a “does this need the iPaaS?” gate for G1’s reduced-middleware aim.

- Adopt AsyncAPI alongside OpenAPI so events are first-class “APIs” under the API-First regime.

- Stand up the adapter-debt register with sunset triggers, and review it each governance cycle so G5 adapters stay transitional.

- Formalise K3 (Async Request–Reply: 202 + status resource) and K4 (Outbox) as reference patterns — these are where G3 reliability is won or lost.

The guidelines are sound; the value is in making them operational and testable. Where a specific flow contradicts a guideline, record the exception against the pattern — a documented exception is itself good governance.