OFFICIAL

Solution Design Document

Managed File Transfer on Boomi (powered by Thru)

Platform capabilities · Architecture · Integration with the HMRC estate · Configuration promotion · Gaps & drawbacks

HM Revenue & Customs — Integration Platform (Boomi iPaaS) Programme

Version 0.2 (Revised after Design Authority review) · 31 July 2026

Contents

# 1  Document control

| Attribute | Value | Attribute | Value |
| --- | --- | --- | --- |
| Document title | SDD — MFT on Boomi (Thru) | Classification | OFFICIAL |
| Version | 0.2 (Revised) | Status | Peer review → Design Authority |
| Author | Integration Architecture | Revised | 31 July 2026 |
| Owner | Integration Platform Programme | Product | Boomi Enterprise Platform — MFT |
| Peer reviewers | Jatin, Patrick (streaming), Shijit, Sridhar (estate) | Approver | Design Authority (pending) |
| Revised version due | Tuesday 4 August 2026 | Reviewers | Design Authority; Security; Ops |

Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 0.1 | 20 Jul 2026 | Integration Architecture | Initial draft for Design Authority review. |
| 0.2 | 31 Jul 2026 | Integration Architecture | Revised after DA review (30 Jul 2026): incumbent estate corrected to ESDES/SDS; WebMethods removed from the file-transfer narrative; drivers restated (visibility, large files, low-code); runtime agents as brokers and east-west movement added; AV placement and planned runtime-AV patch added; terminology corrected (no control/data plane; API gateway not CAM; register → catalogue); configuration promotion strategy added as a dedicated section; architecture figure re-cut with numbered flows, triggers and AV; vendor security claims qualified. |

# 2  Review response — changes in this version

This version answers the Design Authority review of 30 July 2026. Each comment is mapped to the change made and where it lands, so the review can be checked rather than re-litigated.

| Review comment | Change made | Where |
| --- | --- | --- |
| Core file-transfer platform is ESDES, not WebMethods; focus solely on ESDES and do not undermine it. | Incumbent estate rewritten around ESDES (core, administered, secure/robust/auditable) and SDS (large-volume engine). WebMethods removed from the file-transfer narrative. | §5, §10 |
| Boomi MFT complements, does not immediately replace, SDS and ESDES. | Positioning restated as complement; no assumption of replacing ESDES/SDS; any migration is a separate evidence-led decision. | §3, §5, §10 |
| State the real drivers: end-to-end visibility, large-file support, low-code. | Drivers section rewritten to those three plus consolidated governance. | §5.1 |
| “Configure over development” is low-code, reusable configuration, not custom coding. | Principle restated in those terms and carried through. | §3, §8.2 |
| Show runtime agents as brokers and both external and internal (east-west) movement. | Added to capabilities and shown on the architecture figure and flow table. | §7.1, §8 |
| Show AV placement; note current limitation and the planned runtime AV scanning patch. | AV placement marked on the figure; §7 records the ~250 MB cloud limit and the planned runtime-AV enhancement. | §7.2, §8 |
| Clearer diagrams: numbered flows, triggers and AV placement. | Architecture figure re-cut with numbered flows 1–8, trigger markers and AV badges, plus a numbered flow-step table. | §8 |
| Drop confusing “control plane” / “data plane” terminology. | Replaced with plain MFT terms (Boomi cloud service; trigger & status path; file-transfer path). | throughout |
| Rename “register” to “catalogue”. | Config/routing “catalogue” and the capability & gap catalogue adopted; file/content alignment logged as an action. | §8.2, §11, OQ |
| Use “API gateway”, not “CAM gateway”. | All CAM references replaced with API gateway (Kong). | §8.1, §8.5 |
| Add a dedicated code-promotion strategy section. | New section: how configuration is stored, versioned and promoted dev→test→prod through approval workflows. | §9 |
| Over-reliant on generic content; qualify inconsistent security claims. | Vendor security claims (zero-trust, SOC 2) marked as vendor-stated and to validate. | §7.2, §7.5 |
| Peer review before senior review; collaborate with Jatin, Patrick, Shijit, Sridhar. | Peer-review step and named collaborators added to document control; revised version due Tue 4 Aug. | §1 |

# 3  Executive summary

Boomi acquired Thru, Inc. in May 2025 to embed enterprise-grade Managed File Transfer (MFT) natively within the Boomi Enterprise Platform, so that API-based, application-based and file-based movement are managed and governed on one platform. This Solution Design Document (SDD) sets out how Boomi native MFT delivers governed, secure, auditable and config-driven file transfer for the HMRC integration estate.

Boomi MFT complements the department’s existing file-transfer estate — ESDES (the core, administered file-transfer solution) and SDS (the custom-coded engine that moves large file volumes). It does not replace them immediately. It is adopted where its platform strengths apply: end-to-end visibility of every transfer, efficient large-file support, and a low-code, configuration-driven delivery model that removes bespoke build.

The design is anchored to one recommended platform principle: “config over construction” — a low-code, reusable configuration approach rather than custom development. A single generic MFT engine process handles every transfer; each approved interface becomes a configuration row in a routing catalogue, never a new Boomi component. This keeps the estate small, uniform, testable and cheap to govern as the number of onboarded transfers grows.

Recommendation to the Design Authority Adopt Boomi native MFT (Thru) as the strategic MFT capability for new and cloud/SaaS-facing file movement, deployed as a hybrid topology (Boomi cloud service + customer-managed MFT runtimes so OFFICIAL payloads stay within the trusted boundary), complementing ESDES and SDS rather than displacing them. Proceed on the basis that the design decisions (Design decisions section) are accepted and the open questions are assigned named owners before build — most materially: data residency/assurance for OFFICIAL, long-term audit retention beyond native defaults, the absence of a native CI/CD pipeline for MFT configuration, and the lack of a native path to source MFT credentials from the enterprise secrets manager.

# 4  Purpose, scope and audience

## 4.1  Purpose

To provide the design baseline for MFT on the Boomi platform sufficient for Design Authority sign-off: the platform capabilities relied upon, the target architecture, how it integrates with the HMRC estate, how configuration is promoted, the non-functional posture, and an honest assessment of platform gaps and the decisions they drive.

## 4.2  In scope

- Boomi native MFT (Thru) capabilities relied upon by the estate.

- Logical and deployment architecture, including the config-driven generic engine and runtime agents as brokers.

- Both external (north-south) partner exchange and internal (east-west) movement between HMRC systems.

- Integration with MDTP, the SaaS systems (S4H, CF/MSD, Pega, CDS) and the HoD applications across AWS, Azure, Crown Hosting and Fujitsu; coexistence with the incumbent ESDES and SDS.

- Configuration promotion (dev→test→prod), security, non-functional design and operability.

- Capability inventory and gap analysis with mitigations.

## 4.3  Out of scope

- Per-interface onboarding detail (each transfer is configuration, not design).

- API Management and event-streaming capabilities (separate Boomi platform designs).

- WebMethods integration/orchestration coexistence (covered in the separate integration design; WebMethods is not the department’s file-transfer platform).

- Commercial, licensing and contractual terms.

- Detailed network/firewall low-level design (referenced as a dependency).

## 4.4  Audience

Design Authority, Security Architecture, Integration Architecture, and Platform Operations.

# 5  Background and context

The department moves files between external consumers/OGDs, the digital tax platform (MDTP), the iPaaS SaaS systems (S4H, CF/MSD, Pega, CDS), and the Heads-of-Duty (HoD) applications hosted across AWS, Azure, Crown Hosting and Fujitsu. Two incumbent systems carry file transfer today and remain in place:

- ESDES — the core file-transfer solution, with administration capabilities. It is secure, robust and auditable, and is not undermined or displaced by this design.

- SDS — the custom-coded engine that handles large volumes of files.

Boomi native MFT is introduced alongside ESDES and SDS and complements them. New and cloud/SaaS-facing file movements are delivered on Boomi MFT as governed configuration, while ESDES and SDS continue to run the flows they own. Any future migration of specific flows is a separate, evidence-led decision, not an assumption of this SDD.

Review item — confirm incumbent naming The exact system names and acronym expansions for ESDES and SDS are used here as given in the 30 July 2026 review and are to be confirmed with a named owner before sign-off (see Open questions).

## 5.1  Drivers

- End-to-end visibility: a single, trackable audit record for every transfer, across the whole estate.

- Large-file support: efficient handling of large tax/customs payloads and archives.

- Low-code / configuration: each interface is configuration, not bespoke code, reducing build and assurance cost.

- Consolidated governance: consistent security controls and one place to monitor and audit new file movement.

## 5.2  Estate touchpoints

| System / host | Relationship to MFT |
| --- | --- |
| ESDES | Incumbent core file-transfer solution with admin capabilities — secure, robust, auditable. Remains in place; Boomi MFT complements it. |
| SDS | Incumbent custom-coded engine for large-volume file transfer. Remains in place; Boomi MFT complements it. |
| MDTP | Digital tax platform; consumer/producer of managed file transfers. |
| SaaS systems (iPaaS) | Tax (S4H), CRM (CF/MSD), Workflow (Pega), B&T (CDS); exchange files via the iPaaS platform. |
| HoD applications | Heads-of-Duty applications across AWS, Azure, Crown Hosting and Fujitsu; delivery/collection endpoints reached from the internal runtime. |
| External consumers / OGDs | Other government departments and third-party consumers exchanging files over SFTP/FTPS/AS2. |

WebMethods provides integration/orchestration and is addressed in the separate integration coexistence design. It is not the department’s file-transfer platform and is out of scope for this SDD.

# 6  Requirements

## 6.1  Functional requirements

| Ref | Requirement | Met by |
| --- | --- | --- |
| FR-01 | Secure inbound and outbound transfer over multiple protocols (SFTP, FTPS, AS2). | Native MFT endpoints |
| FR-02 | Onboard trading partners and endpoints without new build. | Orgs/Endpoints + config |
| FR-03 | Trigger downstream Boomi processing on file arrival (event-driven). | MFT → process trigger |
| FR-04 | End-to-end tracking with a unique transfer identifier and delivery confirmation. | Tracking & audit log |
| FR-05 | Guaranteed delivery with automatic retry and fault tolerance. | Persistence + retry |
| FR-06 | Handle large files and archives efficiently. | Streaming + TAR support |
| FR-07 | Encrypt/decrypt payloads (PGP, incl. ASCII-armor) and secure in transit. | PGP + TLS/SSH |
| FR-08 | Filename-pattern routing, filtering and post-transfer actions. | Flow endpoints + config |
| FR-09 | Time-based scheduling and polling of sources. | Scheduling engine |
| FR-10 | Internal (east-west) movement between HMRC systems inside the trusted zone. | Runtime agent (broker) |
| FR-11 | Alert on failure and SLA breach; expose operational telemetry. | Health telemetry + OTel |

## 6.2  Non-functional requirements

| Ref | Requirement | Design response |
| --- | --- | --- |
| NFR-01 | High availability | Clustered runtime (Molecule) + resilient edge |
| NFR-02 | Disaster recovery (RTO/RPO to be set) | Secondary runtime + config replication |
| NFR-03 | Scalability under peak batch | Elastic cloud components + horizontal Atoms |
| NFR-04 | Security & data protection (OFFICIAL) | Encryption, RBAC, segregation, key custody |
| NFR-05 | Auditability & retention | Immutable transfer log + long-term archive |
| NFR-06 | Observability | OpenTelemetry export to SIEM |
| NFR-07 | Data residency (UK) for OFFICIAL | Hybrid: payload on-prem; confirm cloud-service region |

# 7  Boomi MFT capabilities (Thru)

Boomi MFT is delivered as part of the Boomi Enterprise Platform. It is a storage-based, cloud-native MFT service (from the Thru acquisition) that provides persistence, scheduling, fault tolerance, monitoring, audit logging and security for file-based data exchange, and integrates directly with Boomi Integration processes so that file flows and data-processing flows are managed together.

## 7.1  Core capabilities

- Fully managed, cloud-native service: persistence, scheduling, monitoring, audit and security are provided by the platform, not built per interface.

- Runtime agents as brokers: customer-managed MFT runtime agents act as the brokers that perform the actual file movement — both external (north-south) transfers with partners and internal (east-west) transfers between systems inside the trusted zone.

- Protocols & endpoints: SFTP, FTPS and AS2, organised under Organizations → Endpoints → Flows; the MFT SFTP server operates on port 22 with full SSH authentication.

- Trading-partner connectivity: partner/community model for onboarding external parties.

- Persistence & guaranteed delivery: files are persisted with automatic retry and fault tolerance so transfers survive transient failures.

- Event-driven integration: file arrival can trigger a Boomi Integration process for validation, transformation and routing (the MFT Connector bridges file flows and processing flows).

- Security: PGP encryption/decryption including ASCII-armor (.asc); TLS/SSH in transit; RBAC on the platform.

- In-flight file handling: TAR archive/extract (with optional compression) directly in Flow Endpoints; filename-pattern matching and post-actions.

- Tracking & audit: end-to-end visibility of every transfer with delivery confirmation and audit logging — a single source of truth for all file movement.

- Scheduling & automation: time-based automated file transfer with schedule history.

- Observability: OpenTelemetry export of metrics, logs and traces to external monitoring tools, plus runtime heartbeat/health telemetry.

- Hybrid runtime: MFT cloud components, MFT runtimes deployable on customer premises, and the MFT Connector inside integration processes.

## 7.2  Antivirus / malware scanning and placement

Boomi MFT performs antivirus scanning on files as they move through the managed service. Infected files are automatically quarantined so they are never delivered to the target endpoint. The vendor describes AV, file-level encryption and a full audit trail as controls built into each layer; treat the vendor’s zero-trust and SOC 2 characterisations as vendor-stated and validate them against HMRC security assurance (see Open questions).

- Placement (external): the cloud service scans files in flight through the managed service before delivery. On the multi-tenant automated service this applies to files up to approximately 250 MB.

- Current limitation: cloud AV does not automatically cover internal (east-west) runtime transfers, and the ~250 MB ceiling is a real constraint for large tax/customs payloads.

- Planned enhancement (runtime AV scanning patch): a runtime-side AV scanning capability is planned so scanning can also be applied at the runtime agent — covering east-west transfers and larger files. Confirm the GA date and coverage before relying on it.

- Defence in depth: AV scanning complements, rather than replaces, enterprise endpoint AV and any ICAP/DLP controls already in the estate.

Design consideration — AV coverage and scan size Confirm the maximum in-scope file size, whether a dedicated/single-tenant configuration or chunking is needed for oversize files, and the GA date of the runtime AV scanning patch for east-west transfers. Raise as a decision needing a named owner (Open questions).

## 7.3  Automated File Transfer (AFT)

Automated File Transfer is the scheduled and event-driven, system-to-system mode this solution is built on. Files move automatically between endpoints with no human in the loop, and each transfer is expressed as configuration (endpoint + flow + schedule) consumed by the generic engine, consistent with config over construction.

- Scheduled and event-triggered transfers; a single flow can handle many-to-many endpoints with routing, renaming, encryption and compression.

- Guaranteed delivery and persistence with retry, auto-resume, exception handling and notifications.

- Reusable endpoints and automated partner onboarding; file transfer separated from business logic and invoked via the MFT Connector.

- Distributed hybrid execution: cloud-orchestrated, with on-premises runtime agents performing internal (east-west) transfers inside the trusted zone.

## 7.4  Ad-hoc file sharing (person-to-person / EFSS)

Alongside automated transfer, the platform (from Thru’s heritage) provides ad-hoc, user-centric secure file sharing that carries the same governance, AV scanning, encryption and audit trail as automated flows, so it is governed rather than shadow IT. Whether this is in scope for the programme is a scoping decision; if enabled it needs its own governance (external-recipient policy, DLP, retention, link-expiry) — flagged for the Design Authority.

# 8  Solution architecture

The external estate — third-party consumers/OGDs, MDTP and the iPaaS SaaS systems — exchanges files with the Boomi cloud service. Across the external/internal trust boundary, customer-managed runtime agents host the config-driven generic MFT engine and deliver to / collect from the HoD applications and the incumbent ESDES and SDS. Only tracking metadata crosses the boundary to the cloud. The editable draw.io source accompanies this document.

Figure 1 — MFT on Boomi: architecture with numbered flows, trigger and AV placement

## 8.1  Numbered file flows

| # | Flow |
| --- | --- |
| 1 | Inbound push: partner authenticates (SSH key / certificate) and pushes to the listener; the file lands in the encrypted landing zone. |
| 2 | Event trigger: a file-arrival event starts the generic engine. Scheduled polling triggers it the same way. |
| 3 | The engine reads the matching config / routing catalogue row (source, target, PGP keys, schedule, pattern, post-actions). |
| 4 | Delivery to Heads-of-Duty applications via Boomi connector (north-south, into the backend estate). |
| 5 | Coexistence: the engine collects from / delivers to the incumbent ESDES and SDS — Boomi MFT complements, it does not replace them. |
| 6 | East-west: the runtime agent moves files between internal systems inside the trusted zone (runtime AV applies once the patch is GA). |
| 7 | Tracking & audit: only control / tracking metadata crosses the boundary to the cloud log (single source of truth). |
| 8 | Outbound (estate → partner): reverse of flow 1 — the engine encrypts (PGP / ASCII-armor), optionally archives (TAR), and delivers to the partner endpoint. |

## 8.2  Config over construction — the generic engine

A single generic MFT engine process is the only file-moving component. Each approved interface is a configuration row in the routing catalogue: source and target endpoints, protocol, PGP key references, schedule, filename pattern and post-actions. Onboarding a new interface adds a row; it never adds a component. This is a low-code, reusable configuration approach rather than custom development, and it is validated against every capability in this design.

Design guardrail Any requirement that cannot be expressed as configuration (e.g. bespoke content-based routing or complex per-file transformation) must be raised as a deviation to the Design Authority, with a named owner, before it is built — it is the point at which “construction” risks creeping back in.

## 8.3  Tiers

| Tier | Contents & purpose |
| --- | --- |
| Tier 1 — Consumers | External, cross-government, digital and SaaS systems that consume and produce transfers: third-party consumers/OGDs, MDTP, and the iPaaS SaaS systems S4H, CF/MSD, Pega, CDS. |
| Tier 2 — Boomi cloud service | The Boomi SaaS layer: integration & API management, plus the MFT cloud components (SFTP/FTPS/AS2 listeners, encrypted landing zones, tracking/audit, keys, scheduling, OTel, RBAC). Confirm UK region for OFFICIAL. |
| Trust boundary | External/internal separation. Payloads stay within the trusted boundary; only tracking metadata surfaces to the cloud service. |
| Tier 3 — Runtime agents | Customer-managed runtime agents in the trusted zone acting as brokers: the generic config-driven MFT engine with its config/routing catalogue (DB), the internal API gateway (Kong), and the MFT Connector into integration processes. |
| Tier 4 — Backend / HMRC systems | The HoD applications across AWS, Azure, Crown Hosting and Fujitsu. The incumbent ESDES and SDS remain in the estate and are complemented, not replaced. |

## 8.4  How MFT is driven by the integration platform

MFT is not a silo: it runs inside the same Boomi platform as the Integration and API-management capabilities and is driven by them, wired together by the Boomi MFT Connector so an integration process can invoke MFT file-transfer flows. A transfer can be triggered and orchestrated by business logic (an event or schedule) while MFT moves the bytes over SFTP/FTPS and records the audit trail — one platform, one governance model, one audit history.

The design keeps two paths separate:

- Trigger & status path: an event or schedule in an integration process starts the transfer, and MFT exposes APIs the platform uses for status and reporting (carried over REST).

- File-transfer path: MFT performs the actual movement over SFTP/FTPS/AS2 to and from partner servers, cloud storage and internal repositories.

The same API-management layer and the internal API gateway (Kong) can front the MFT and integration APIs, so consumers and HoD applications reach them through governed gateways rather than point-to-point.

Design guardrail — integration must not become construction Invoking MFT from an integration process is consistent with config over construction only while each transfer remains a configuration row consumed by the generic engine. Bespoke per-interface integration processes that embed transfer logic re-introduce build cost and must be raised to the Design Authority with a named owner.

## 8.5  Key and certificate management

SSH keys, PGP keypairs and TLS certificates are held in the platform key/certificate store and referenced by configuration. Custody, rotation and integration with an enterprise HSM/KMS are to be confirmed as a security dependency (Open questions).

# 9  Configuration promotion strategy

Because each interface is configuration (a row in the routing catalogue) rather than a new component, promotion is about moving configuration safely from development to test to production, not shipping code. This section describes how configuration is stored and promoted through approval workflows using the platform’s own environment and deployment model.

## 9.1  What is promoted

The unit of promotion is the interface configuration: endpoints, protocol, PGP/key references, schedule, filename pattern, post-actions and ownership. The generic engine and its supporting components are built once and are not re-promoted per interface.

## 9.2  How configuration is stored

The routing catalogue is the single source of truth for interface configuration and is held under version control (Git), so every change is diffable, reviewable and revertible (DD-03).

## 9.3  Promotion path and approvals

Configuration moves dev → test → prod through Boomi’s environment and deployment model, gated by an approval workflow. A config author raises the change; a reviewer/approver checks it against standards under segregation of duties; only approved configuration is deployed to the next environment; and each promotion is recorded for audit.

## 9.4  Pipeline note (native gap)

Boomi has no native, MFT-config-aware CI/CD pipeline (G-13): environment promotion is UI/admin-driven and not fully API-automatable today. A repeatable pipeline is therefore built externally over the AtomSphere APIs and enterprise DevOps tooling, with the Git-held catalogue as its source. This is an open question with a named owner.

# 10  Integration with the HMRC estate

## 10.1  Connectivity to estate systems

The runtime agents reach the HoD applications (across AWS, Azure, Crown Hosting and Fujitsu) and integrate with MDTP and the SaaS systems (S4H, CF/MSD, Pega, CDS) through Boomi connectors (SFTP, database, JMS/queue, HTTP) from the trusted zone. Payloads remain within the boundary; only tracking metadata surfaces to the cloud service.

## 10.2  ESDES / SDS coexistence

- Boomi MFT complements ESDES and SDS. New and cloud/SaaS-facing movements are delivered on Boomi MFT as governed configuration; ESDES and SDS continue to run the flows they own.

- There is no assumption in this SDD of replacing ESDES or SDS. If specific flows are ever migrated, each is a separate, evidence-led decision, proven in parallel before any cutover.

- WebMethods integration/orchestration coexistence is handled in the separate integration design and is not part of this file-transfer SDD.

## 10.3  Onboarding model (configuration, not build)

A new transfer is onboarded by adding a configuration row to the routing catalogue consumed by the generic engine, following a governed change with an approval gate and standards check (endpoints, protocol, key references, schedule, filename pattern, post-actions, ownership). No new Boomi component is created, preserving config over construction end to end.

## 10.4  Identity, monitoring and key custody

- Operator/administrator access is via the enterprise IdP/SSO (to confirm); partner authentication is by SSH key / certificate.

- Operational telemetry is exported via OpenTelemetry to the enterprise SIEM (e.g. Splunk).

- Key material custody integrates with the enterprise HSM/KMS (to be confirmed).

# 11  Feature and capability catalogue

A fuller, filterable version is provided as the accompanying capability & gap catalogue (Excel). Maturity: ● GA/relied-upon · ◐ available, confirm fit · ○ roadmap/validate.

| Capability | How it is used in the estate | Maturity |
| --- | --- | --- |
| SFTP / FTPS / AS2 endpoints | Inbound/outbound with OGDs, agents, banks | ● GA |
| Runtime agent (broker) east-west | Internal movement inside the trusted zone | ◐ confirm |
| Trading-partner onboarding | Config-driven partner/endpoint records | ◐ confirm |
| Event-driven trigger | File arrival kicks off engine/process | ● GA |
| Guaranteed delivery + retry | Resilient transfers to systems of record | ● GA |
| PGP (incl. ASCII-armor) | At-rest protection of OFFICIAL payloads | ● GA |
| TAR archive / extract | Bundle/unbundle batch file sets | ● GA |
| Tracking & audit log | Single source of truth for all transfers | ● GA |
| Scheduling & polling | Batch windows and source polling | ● GA |
| Runtime AV scanning | Scan east-west / large files at the agent | ○ validate (patch) |
| OpenTelemetry observability | Export to enterprise SIEM | ◐ confirm |
| Hybrid on-prem runtime | Keep OFFICIAL payload in boundary | ◐ confirm |
| OFTP2 / AS4 / PeSIT | Only if partners require them | ○ validate |
| Long-term audit retention | Beyond 12-month native default | ○ validate |
| CI/CD pipeline for MFT config | Promote transfer config dev→test→prod | ○ gap (G-13) |
| Enterprise secrets / password manager | Source MFT/partner credentials externally | ○ gap (G-14) |

# 12  Non-functional design

## 12.1  Availability & resilience

The runtime is deployed as a clustered Boomi Molecule for high availability and fault tolerance; the edge is fronted by a load balancer. The MFT gateway HA topology is to be confirmed (Open questions).

## 12.2  Disaster recovery

A secondary runtime with replicated configuration provides recovery. RTO/RPO targets are to be set with the business; the config/routing catalogue and key material are the critical state to protect and replicate.

## 12.3  Scalability & performance

Cloud MFT components scale elastically; runtime agents scale horizontally for batch peaks. High-volume batch throughput at HMRC volumes should be benchmarked before migrating high-volume flows (gap G-05).

## 12.4  Security & data protection

- In transit: TLS (FTPS/AS2) and SSH (SFTP). At rest: PGP; transient landing zones encrypted.

- Access: RBAC on the platform; segregation of duties between config authors, approvers and operators.

- Key custody: enterprise HSM/KMS integration to be confirmed.

- Data residency: hybrid runtime keeps payload in the trusted boundary; cloud-service region to be confirmed for OFFICIAL.

## 12.5  Auditability & retention

Every transfer produces an immutable tracking/audit record with delivery confirmation. Native automated retention defaults (audit logs 12 months, schedule history 3 months) are likely shorter than statutory/records-management requirements; audit data must be exported to a long-term archive (gap G-02b).

## 12.6  Observability & operations

OpenTelemetry export streams metrics, logs and traces to the enterprise SIEM; runtime heartbeat/health telemetry supports proactive monitoring and alerting on failure and SLA breach.

# 13  Gaps and limitations

This section is deliberately candid. Each gap is stated with its impact and a mitigation/action, so the Design Authority can accept, mitigate or challenge it rather than discover it in build.

Headline platform drawbacks No native CI/CD pipeline for MFT (G-13): promotion of transfer configuration dev→test→prod is UI/admin-driven and not fully API-automatable, so a repeatable pipeline must be built externally over the AtomSphere APIs and enterprise DevOps tooling. No native enterprise secrets-manager integration for MFT credentials (G-14): there is no documented native path to source MFT endpoint/trading-partner credentials from an enterprise password manager such as CyberArk PAM, which weakens central rotation and privileged-access governance.

| Ref | Gap / limitation | Impact | Mitigation / action |
| --- | --- | --- | --- |
| G-01 | Native MFT is post-acquisition (May 2025) and still maturing; roadmap items in flight. | Feature-parity/roadmap risk. | Confirm live GA feature set at build; avoid designing on roadmap-only items. |
| G-02a | Cloud service is SaaS; data residency/assurance for OFFICIAL to be confirmed. | Assurance/compliance risk. | Confirm UK region; keep payload on-prem via hybrid runtime; assurance review. |
| G-02b | Automated audit retention default is 12 months (schedule history 3 months). | May breach statutory retention. | Export audit to long-term archive; set retention policy. |
| G-03 | Native protocol set centres on SFTP/FTPS/AS2; OFTP2/AS4/PeSIT not native. | Gap if partners mandate these. | Survey partner protocols; bridge or third-party gateway where required. |
| G-04 | Content-based routing/transform beyond filename needs Integration processes. | Construction creep vs principle. | Keep such logic in the shared engine; DA deviation with named owner. |
| G-05 | Batch throughput at HMRC volumes unproven. | Performance risk at cutover. | Benchmark peak batch before migrating high-volume flows. |
| G-08 | MFT gateway HA topology (vs Atom HA) to confirm. | Availability risk at edge. | Confirm supported gateway clustering with vendor. |
| G-09 | Enterprise HSM/KMS integration for keys to confirm. | Key-custody assurance. | Confirm HSM/KMS integration pattern. |
| G-10 | SIEM integration relies on OpenTelemetry export — confirm coverage. | Monitoring completeness. | Prove OTel → Splunk coverage of MFT events. |
| G-11 | Cloud AV limited to ~250 MB and does not auto-cover east-west; runtime AV patch pending. | Malware-scan coverage gap. | Confirm runtime AV patch GA; size/ICAP strategy for oversize files. |
| G-13 | No native CI/CD pipeline for MFT configuration. | Manual promotion; weaker traceability. | Build external CI/CD over AtomSphere APIs; hold catalogue in Git; gated, audited promotion. |
| G-14 | No native path to source MFT credentials from the enterprise secrets manager (e.g. CyberArk). | Weaker central rotation and PAM governance. | Validate with vendor; broker via Integration/secrets service or controlled vault sync; agree with Security. |

Note: the earlier G-12 (WebMethods→Boomi migration tooling) is removed from this SDD — WebMethods is not the file-transfer platform here; any orchestration migration belongs to the separate integration design.

# 14  Design decisions

| Ref | Decision | Rationale |
| --- | --- | --- |
| DD-01 | Adopt Boomi native MFT (Thru) as strategic MFT, complementing ESDES/SDS. | One platform; unifies API/app/file movement; adds visibility, large-file and low-code strengths. |
| DD-02 | Single generic, config-driven MFT engine. | Config over construction; governable, uniform, cheap to scale. |
| DD-03 | DB-backed config/routing catalogue as single source, held in Git. | Consumed by the engine; auditable, diffable and promotable. |
| DD-04 | Hybrid topology; runtime agents on-prem as brokers. | Keeps OFFICIAL payload in the trusted boundary; supports east-west. |
| DD-05 | API gateway (Kong) in the trusted zone; edge gateway in DMZ. | Standard zoning; minimises attack surface. |
| DD-06 | PGP mandatory for OFFICIAL(-SENSITIVE) payloads. | Data protection at rest end to end. |
| DD-07 | Export audit to long-term archive. | Native 12-month retention insufficient for statutory needs. |

# 15  Risks, assumptions, issues, dependencies

## 15.1  Risks

- Product maturity/roadmap dependence (G-01) could delay features relied upon, including the runtime AV patch (G-11).

- Data-residency/assurance for OFFICIAL unresolved could block go-live (G-02a).

- Throughput at HMRC batch volumes unproven (G-05).

## 15.2  Assumptions

- A UK-region/assured cloud-service option is available for OFFICIAL.

- Partners predominantly support SFTP/FTPS/AS2.

- ESDES and SDS remain the incumbents; Boomi MFT complements them.

- Enterprise SIEM can ingest OpenTelemetry; HSM/KMS integration is feasible.

## 15.3  Issues

- Native audit retention default (12 months) is below likely statutory requirements — open until archive design agreed.

## 15.4  Dependencies

- Network/firewall low-level design for DMZ and trusted-zone connectivity.

- Enterprise IdP/SSO for operator access (to confirm).

- Enterprise HSM/KMS for key custody.

- Enterprise secrets manager (e.g. CyberArk) — MFT credential sourcing to validate (G-14).

- External DevOps/CI-CD tooling and AtomSphere API entitlements for config promotion (G-13).

# 16  Open questions for the Design Authority

Each requires a named owner and decision before build.

| # | Question | Owner |
| --- | --- | --- |
| 1 | Confirm the exact system names and acronym expansions for ESDES and SDS, and their current roles. | TBC |
| 2 | Reconcile WebMethods scope: confirmed out of the file-transfer SDD; who owns the orchestration coexistence in the integration design? | TBC |
| 3 | What is the confirmed GA feature set of native MFT at build time (vs roadmap), including the runtime AV scanning patch? | TBC |
| 4 | What cloud-service region/assurance applies for OFFICIAL data residency? | TBC |
| 5 | How is audit exported and retained to meet statutory retention? | TBC |
| 6 | Which partner protocols beyond SFTP/FTPS/AS2 must be supported (OFTP2/AS4/PeSIT)? | TBC |
| 7 | What is the supported MFT gateway HA topology? | TBC |
| 8 | What is the HSM/KMS integration pattern for key custody? | TBC |
| 9 | How will MFT configuration be promoted dev→test→prod without a native pipeline, and who owns it? | TBC |
| 10 | Can MFT endpoint/partner credentials be sourced from the enterprise secrets manager (e.g. CyberArk), and is that acceptable to Security? | TBC |
| 11 | Align the capability & gap catalogue filename and cell content to the “catalogue” term (from “register”) — deferred consistency action. | TBC |
| 12 | Is a vanity-URL section required? Raised in review; none is present in this SDD. | TBC |

# 17  Glossary and references

| Term | Meaning |
| --- | --- |
| MFT | Managed File Transfer — governed, secure, auditable file exchange. |
| AFT | Automated File Transfer — scheduled/event-driven, system-to-system mode. |
| ESDES | Incumbent core file-transfer solution with admin capabilities (acronym expansion to be confirmed). |
| SDS | Incumbent custom-coded engine for large-volume file transfer (acronym expansion to be confirmed). |
| Thru | MFT product acquired by Boomi (May 2025), now native to the platform. |
| Runtime agent | Customer-managed Boomi runtime acting as broker for file movement (north-south and east-west). |
| Boomi cloud service | Boomi-hosted management, tracking and scheduling layer (SaaS). |
| Atom / Molecule | Boomi runtime; Molecule is the clustered (HA) form. |
| Catalogue | A governed list — e.g. the config/routing catalogue and the capability & gap catalogue (replaces earlier “register”). |
| Config over construction | Programme principle: interfaces are low-code configuration rows, not new builds. |
| OTel | OpenTelemetry — open standard for metrics, logs and traces. |
| PGP ASCII-armor | Text (.asc) encoding of PGP-encrypted content. |

Primary sources (accessed Jul 2026): Boomi Managed File Transfer product & “What is MFT” pages; Boomi platform release notes; Boomi product roadmap; Boomi MFT documentation (SFTP Server); Thru MFT Connector for Boomi; Boomi acquisition of Thru announcement (May 2025). Incumbent estate (ESDES/SDS) roles per Design Authority review, 30 July 2026 — names/expansions to be confirmed.

OFFICIAL — Revised for peer review then Design Authority — v0.2 — 31 July 2026